# KELLY RESIDENCE

# Weekly Agenda

for the week of

6/16/26

Attendees: Toby Long, André Mandel, Chandra Baerg, Abby Wittman, Mai Thor

PDR CORRECTIONS:

- Review DRC correction list from Paul Ferro

  - Chandra to issue revised sheets — target end of week

STATE PERMIT PACKAGE (HCD/DAA):

- Final package assembly — submittal June 26

  - Mod 1 interior layout: confirm mech room + master bath revisions

MOD 1 INTERIORS:

- Kelly feedback on vanity design due

  - Confirm Mod 1 scope complete for permit package

CONSULTANT DELIVERABLES:

- MEG drafts review — mech, plumbing, Title 24

  - ISE: confirm Mod 3/4/5 all-modular structural approach

LOCAL PERMIT — PLACER COUNTY:

- Marriage line callout coordination — ISE + Method Homes

FDR + LANDSCAPE:

- Landscape architect decision — Kalman Varga Design or alternate

  - FDR drawing list and scope review